# **MEETING AGENDA**

| **Team/Application Name:** | Team 5 / Circular Pie | | |
| --- | --- | --- | --- |
| **Date of Meeting:** (MM/DD/YYYY) | 02-28-2023 | **Time:** | 09:00PM to 10:00 PM |
| **Meeting Facilitator:** | Yash Kantharia (Project Manager) | **Location:** | Teams |

|  |
| --- |
| 1. Meeting Objective & Agenda |
| 1. Distribution of tasks for this week. |

|  |  |  |  |
| --- | --- | --- | --- |
| 2. Attendees | | | |
| **Present at the Meeting** | **Absent** |  |  |
| Poonam Adtani |  |  |  |
| Yash Kantharia |  |  |  |
| Maneesha Narahari |  |  |  |
| Alan Parmar |  |  |  |
| Saichand Reddy |  |  |  |
| Sarvesh Desai |  |  |  |
| Tharun Reddy |  |  |  |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| 3. Documents and Owners | | | | | | |
| **Deliverables** | | | | **Progress %** | **Primary Owner(s)** | **Peer Reviewer(s)** |
| 1. Select in the RCT a few features to implement this semester, including crosscuts | | | | 0 | Yash Kantharia, Poonam Adtani | Saichand Reddy |
| 1. UML analysis diagrams (use case, activity diagrams) | | | | 0 | Sarvesh Desai, Saichand Reddy | Alan Parmar |
| 1. Data-flow Diagram (logical) | | | | 0 | Yash Kantharia, Maneesha Reddy | Yash Kantharia |
| 1. Functional Requirements (user stories) | | | | 0 | Alan Parmar, Tharun Reddy | Maneesha Narahari |
| 1. Complete Home Page Demo | | | | 0 | Yash Kantharia, Poonam Adtani | Sarvesh Desai |
| 1. Project Plan: Elaborate the Coding/Testing phases with the selected features | | | | 0 | Yash Kantharia, Poonam Adtani | Tharun Reddu |
| 1. Requirements Workshop (WS1): preparation | | | | 0 | All | NA |
|  |  |
|  |  |

|  |  |
| --- | --- |
| 4. Pre-work/Meeting Preparation (materials to discuss at the meeting - tutorials, examples, etc.) | |
| **Description** | **Prepared by** |
|  |  |
|  |  |
|  |  |
|  |  |

|  |  |
| --- | --- |
| 5. Issues and Roadblocks | |
| **Description** | **Help Needed** |
|  |  |
|  |  |
|  |  |
|  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| 6. Next Meeting Plan - 03-02-2023 | | | |
| **Tasks to Complete** | **Progress %** | **Primary Owner(s)** | **Peer Reviewer(s)** |
| 1. Select in the RCT a few features to implement this semester, including crosscuts | 100 | Yash Kantharia, Poonam Adtani | Saichand Reddy |
| 1. UML analysis diagrams (use case, activity diagrams) | 50 | Sarvesh Desai, Saichand Reddy | Alan Parmar |
| 1. Data-flow Diagram (logical) | 50 | Yash Kantharia, Maneesha Reddy | Yash Kantharia |
| 1. Functional Requirements (user stories)   0 | 50 | Alan Parmar, Tharun Reddy | Maneesha Narahari |
| 1. Complete Home Page Demo | 50 | Yash Kantharia, Poonam Adtani | Sarvesh Desai |
| 1. Project Plan: Elaborate the Coding/Testing phases with the selected features | 50 | Yash Kantharia, Poonam Adtani | Tharun Reddu |
| 1. Requirements Workshop (WS1): preparation | 20 | All | NA |