# **MEETING AGENDA**

| **Team/Application Name:** | Team 5 / Circular Pie | | |
| --- | --- | --- | --- |
| **Date of Meeting:** (MM/DD/YYYY) | 03-31-2023 | **Time:** | 09:00PM to 10:00 PM |
| **Meeting Facilitator:** | Yash Kantharia (Project Manager) | **Location:** | Teams |

|  |
| --- |
| 1. Meeting Objective & Agenda |
| 1. Progress check 2. Discussion about doubts and issues, if any |

|  |  |  |  |
| --- | --- | --- | --- |
| 2. Attendees | | | |
| **Present at the Meeting** | **Absent** |  |  |
| Poonam Adtani |  |  |  |
| Yash Kantharia |  |  |  |
| Maneesha Narahari |  |  |  |
| Alan Parmar |  |  |  |
| Saichand Reddy |  |  |  |
| Sarvesh Desai |  |  |  |
| Tharun Reddy |  |  |  |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| 3. Documents and Owners | | | | | | |
| **Deliverables** | | | | **Progress %** | **Primary Owner(s)** | **Peer Reviewer(s)** |
| 1. Architecture Diagrams (2) | | | | 10 | Alan Parmar, Sarvesh Desai | Tharun Reddy |
| 1. Create DB tables based on ERD Logical | | | | 0 | Maneesha Narahari | Saichand Reddy |
| 1. Updated Project Plan | | | | 30 | Yash Kantharia | Poonam Adtani |
| 1. Establish Git projects | | | | 20 | All | Poonam Adtani |
|  |  |
|  |  |

|  |  |
| --- | --- |
| 4. Pre-work/Meeting Preparation (materials to discuss at the meeting - tutorials, examples, etc.) | |
| **Description** | **Prepared by** |
|  |  |
|  |  |
|  |  |
|  |  |

|  |  |
| --- | --- |
| 5. Issues and Roadblocks | |
| **Description** | **Help Needed** |
|  |  |
|  |  |
|  |  |
|  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| 6. Next Meeting Plan - 04-02-2023 | | | |
| **Tasks to Complete** | **Progress %** | **Primary Owner(s)** | **Peer Reviewer(s)** |
| 1. Architecture Diagrams (2) | 100 | Alan Parmar, Sarvesh Desai | Tharun Reddy |
| 1. Create DB tables based on ERD Logical | 100 | Maneesha Narahari | Saichand Reddy |
| 1. Updated Project Plan | 100 | Yash Kantharia | Poonam Adtani |
| 1. Establish Git projects | 70 | All | Poonam Adtani |