# **MEETING AGENDA**

| **Team/Application Name:** | Team 5 / Circular Pie | | |
| --- | --- | --- | --- |
| **Date of Meeting:** (MM/DD/YYYY) | 10-14-2023  (originally planned on 10-13-2023) | **Time:** | 08:30 PM to 09:15 PM |
| **Meeting Facilitator:** | Yash Kantharia (Project Manager) | **Location:** | Teams |

|  |
| --- |
| 1. Meeting Objective & Agenda |
| 1. Make modifications as per suggestions post review 2. Discussions on queires if needed |

|  |  |  |  |
| --- | --- | --- | --- |
| 2. Attendees | | | |
| **Present at the Meeting** | **Absent** |  |  |
| Poonam Adtani |  |  |  |
| Yash Kantharia |  |  |  |
| Maneesha Narahari |  |  |  |
| Alan Parmar |  |  |  |
| Sarvesh Desai |  |  |  |
| Tharun Reddy |  |  |  |
| Saichand Reddy |  |  |  |

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3. Documents and Owners | | | | | | | | |
| **Deliverables** | | | | **Progress %** | | **Primary Owner(s)** | | **Peer Reviewer(s)** |
| 1. Review and modify Test Documents as per suggestions post review | | | | 0 | | Alan Parmar / Sarvesh Desai | | Saichand Reddy / Maneesha Narahari |
| 1. Create Slack alerts for JIRA tickets | | | | 50 | | Yash Kantharia | | Tharun Reddy |
| 1. Create Slack alerts for Jenkins | | | | 0 | | Poonam Adtani | | Tharun Reddy |
| 1. Update Burndown Chart | | | | 0 | | Tharun Reddy | | Saichand Reddy |
| 1. Update JIRA progress | | | | 0 | | Yash Kantharia | | N/A |
|  | | | |  | |  | |  |
|  |  |  | |  | |
|  |  |

|  |  |
| --- | --- |
| 4. Pre-work/Meeting Preparation (materials to discuss at the meeting – tutorials, examples, etc.) | |
| **Description** | **Prepared by** |
|  |  |
|  |  |
|  |  |
|  |  |

|  |  |
| --- | --- |
| 5. Issues and Roadblocks | |
| **Description** | **Help Needed** |
|  |  |
|  |  |
|  |  |
|  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| 6. Next Meeting Plan - 10/18/23 | | | |
| **Tasks to Complete** | **Progress %** | **Primary Owner(s)** | **Peer Reviewer(s)** |
| 1. Review and modify Test Documents as per suggestions post review | 80 | Alan Parmar / Sarvesh Desai | Saichand Reddy / Maneesha Narahari |
| 1. Create Slack alerts for JIRA tickets | 100 | Yash Kantharia | Tharun Reddy |
| 1. Create Slack alerts for Jenkins | 50 | Poonam Adtani | Tharun Reddy |
| 1. Update Burndown Chart | 50 | Tharun Reddy | Saichand Reddy |
| 1. Update JIRA progress | 50 | Yash Kantharia | N/A |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |